## Slide 1
SHAH INVESTOR'S HOME LIMITED
Issue Tracker &
Service Request System
A Synapse Module — Proposal for Approval
Prepared for SIHL Leadership | Manesh Mukherjee
Notes: Opening: this is a proposal to approve Phase 1 of an issue tracker and service request system, built as a module inside the existing Synapse platform. Ask for approval to build; Phase 2 and 3 are directional and will be scoped separately.

## Slide 2
The Problem
Issues today are handled informally — and that already has a real cost.
1
No accountability trail
Phone calls and WhatsApp threads leave no record of who decided what.
2
Duplicated effort
The same issue is often raised — and worked — more than once.
3
Manual, repetitive work
Routine document requests consume staff time that could be automated.
!
Real cost, already incurred
A client penalty followed a misheard verbal instruction, given over a phone call to RMS instead of a logged, attributable channel.
This is not a hypothetical risk case — it is the reason this proposal exists.
SIHL Synapse — Issue Tracker & Service Request System
2
Notes: Three recurring problems: no accountability trail when issues are handled by phone/chat, duplicated effort when the same issue is raised on multiple channels, and manual repetitive work on routine document requests. Ground this in the real incident: a client penalty caused by a misheard instruction over an unlogged RMS phone call — this is not hypothetical.

## Slide 3
The Proposal
One ticketing system. Every channel. One record, start to finish.
Intake
Website · WhatsApp
Phone · Synapse
Categorize
Predefined
issue taxonomy
Resolve
Forwarded, tracked,
fully audited
Report
Daily stats,
live turnaround
Every issue — regardless of who raises it or how — becomes one trackable ticket, from the moment it is logged to the moment it is closed.
SIHL Synapse — Issue Tracker & Service Request System
3
Notes: The proposal in one sentence: a single ticketing system embedded in Synapse, covering every intake channel, taking each issue through categorization, resolution and reporting as one continuous, audited record.

## Slide 4
Business Objectives
1
One record, every channel
Every issue produces a trackable ticket.
2
Clear accountability
Every forward and change is attributed and timestamped.
3
No duplicate handling
Duplicate tickets are surfaced before they're worked twice.
4
Less manual work
Document requests delivered without staff intervention.
5
Management visibility
Volume and turnaround visible from day one.
6
Groundwork for self-service
Resolved-ticket history seeds a future after-hours assistant.
SIHL Synapse — Issue Tracker & Service Request System
4
Notes: Six objectives driving Phase 1: single trackable record, clear accountability, no duplicate handling, less manual document work, management visibility from day one, and this also lays the groundwork for a future after-hours self-service assistant in Phase 3.

## Slide 5
Phase 1 — What's Being Built Now
✓
Multi-channel intake
Website, WhatsApp, Phone, Synapse
✓
Auto-identify raiser
Matched to master data; guest fallback
✓
Predefined categories
Product / Module × Issue Type
✓
Human-confirmed merge
No automatic duplicate merging
✓
Full audit trail
Every forward and status change logged
✓
Change-request path
Management-approved, backlog-bound
✓
Automated document delivery
Ledgers, margin reports, contract notes
✓
Basic stats reporting
Closures, new, forwarded, avg. turnaround
SIHL Synapse — Issue Tracker & Service Request System
5
Notes: This is the concrete Phase 1 build list: multi-channel intake, identity resolution with a guest-ticket fallback for people not yet in master data, a predefined category taxonomy, human-confirmed duplicate merging, a fully audited resolution workflow, a management-gated change-request path, automated document delivery, and a basic stats report.

## Slide 6
Deliberately Out of Scope — For Now
Kept out on purpose, to keep Phase 1 tight and shippable.
Not in Phase 1
Why
OTP / MFA on document requests
Email / mobile match against master data is sufficient
Severity-tiered SLAs
A flat 12–24h response target keeps scope tight and shippable
SIHL Synapse — Issue Tracker & Service Request System
6
Notes: Two things we considered and deliberately left out of Phase 1: OTP/MFA on document requests — email and mobile match against master data is sufficient for now — and severity-tiered SLAs, kept as a flat 12 to 24 hour target everywhere so Phase 1 stays tight and shippable.

## Slide 7
Roadmap
1
Phase 1
Build now
Core ticketing loop
Multi-channel intake
Resolution + audit trail
2
Phase 2
Next
CEO Command Center
Ticket aging buckets
Product-wise breakdown
3
Phase 3
Later
Email intake (Google API)
Curated solutions repository
After-hours WhatsApp/web bot
SIHL Synapse — Issue Tracker & Service Request System
7
Notes: Three phases. Phase 1 is the core ticketing loop we're asking to build now. Phase 2 adds the CEO Command Center dashboard once Phase 1 data is reliable. Phase 3 adds email intake, a curated solutions repository, and the after-hours bot — the highest-risk piece, deliberately sequenced last because it needs a real curated repository to draw from.

## Slide 8
Technology Stack
Reusing what's already live in production.
Already Live in Synapse
Next.js 16 (App Router)
PostgreSQL via Prisma
Existing authentication
Tailwind CSS 4
Recharts
New for Phase 1
WhatsApp Business API
The only genuinely new integration Phase 1 requires.
No new systems to stand up. One login, one database, one deploy pipeline.
SIHL Synapse — Issue Tracker & Service Request System
8
Notes: This is built entirely on Synapse's existing, production-verified stack — Next.js 16, Postgres via Prisma, the existing auth model, Tailwind and Recharts. The only new piece for Phase 1 is a WhatsApp Business API integration for that one channel. This de-risks the build.

## Slide 9
Why Inside Synapse, Not Standalone
Benefits
One login for staff and clients alike
One database — no sync layer to build or maintain
Direct reuse of existing employee and client master data
Honest Tradeoff
This couples the module's release cycle and database load to Synapse's.
Acceptable at current scale. Worth revisiting only if Synapse itself needs to stay lightweight.
SIHL Synapse — Issue Tracker & Service Request System
9
Notes: Building inside Synapse gives one login, one database, and direct reuse of master data instead of a sync layer between two systems. The honest tradeoff: it couples this module's release cycle to Synapse's. Acceptable now; worth revisiting only if that becomes a problem.

## Slide 10
Built-In Safety for the After-Hours Bot
Phase 3 — addressed now because it shapes the whole design.
It will never guess.
Answers only from human-curated resolutions
Nothing is auto-published — a staff member marks a resolution reusable first
Escalates when it isn't confident
No match in the repository → a real ticket is created for next-business-day response
SIHL Synapse — Issue Tracker & Service Request System
10
Notes: Given the compliance sensitivity of this domain and the RMS incident already mentioned, the Phase 3 after-hours bot is designed with hard guardrails: it answers only from curated, human-approved resolutions, never open-ended generation, and creates a real ticket for next-business-day human response whenever it isn't confident.

## Slide 11
The Ask
✓
Approve Phase 1 for build.
Phase 2 and Phase 3 scope will be finalized separately, closer to their respective start dates.
Built inside Synapse. No new systems. One integration to add.
SIHL Synapse — Issue Tracker & Service Request System
11
Notes: The specific ask today: approve Phase 1 scope for build. Phase 2 and 3 remain directional and will come back for their own scoping and approval closer to when they start.

## Slide 12
Thank You
Manesh Mukherjee
SIHL Synapse — Issue Tracker & Service Request System
Notes: Close with questions.